Client: Mr. Campos

Date of Meeting: 10 June 2016

Meeting Type: In Class Meeting

Meeting Discussion Topics:

1. Discussed about the work distribution.
2. Whether we were behind, on or ahead of schedule.
3. Showed and explained the working of the Encryption class and the Decryption Class.
4. Provided a sample Graphical User Interface.
5. Re-addressed how the information (key and message) will be shared among user
6. Discussed whether the client’s requirement were being met.

Topic Description:

1. The client was explained that Pratyush Bhandari was responsible for Decryption Class and partly responsible for GUI, and Jaskaran Rangar was responsible for Encryption Class, Alphabets Class, and partly responsible for GUI.
2. It was determined that the project was behind schedule. In response to the same, both Pratyush Bhandari and Jaskaran Rangar utilized weekends to overcome the delay.
3. Jaskaran Rangar explained how the Encryption Class works and showed an example through the Test Class. Pratyush Bhandari explained how Decryption Class works and showed an example through the Test Class.
4. A sample of the Graphical User Interface outlining the location of text boxes and button. Suggestion was given to rename some of the Buttons to make it more user friendly.
5. The discussion of transfer of information (key and message) was re-addressed. In this discussion, it was explained that when the user saves the message to separate “.txt” files will be created. The first “.txt” file will contain the message and the second file will contain the key. Both will be encrypted by Encryption Class with different algorithms. The user will be required to open both files separately.
6. The client was explained how a unique sort method and search method was used in Alphabets Class. In addition, the topic of delivery was discussed, i.e., the progress on creating a .jar file.